## Slide 1: SPRINT REVIEW

## Slide 2: Content
Promised requirements
Issues
Next steps

## Slide 3: Promised requirements
Design of a responsive web design
Personal information to be displayed (US3)
Projects are savable and displayed (US2)
Authentication
Visibility of information based on user preferences
Documentation
  User Stories – updated
  Project plan – updated
  C4 design
  Impact on the society
Done
Stuck
Partly done

## Slide 4
DEMO

## Slide 5: Issues
Authentication
  Problems with login using Fontys credentials
  Hard to design the backend without working authentication

## Slide 6: Next
Finish last sprint requirements
  User stories 1-4
Keep on working on next User stories
  Switch to an Azure database
  (US5) Login with Fontys account
  (US8, US11) Possibility to connect with other people and visit their personal pages
Suggestions

## Slide 7: END