## Slide 1: REVIEW SPRINT D

## Slide 2: Content
Promised requirements
Demo
Next steps

## Slide 3: Promised requirements
  Change visibility of your profile (13)
  (US11) Functionality to search for people based on name. (3)
  Editing Profile name and bio(2)
  Editing interests (5)
  Editing/delete projects and profile (2)
  (US6) Functionality to export my portfolio to a PDF (3)
  (US10) I want to be able to send messages to different people (8)
  Update UI (5)
  Implement login (10)
  Total points 51
Done
Not done

## Slide 4
DEMO

## Slide 5: Next
Editing intrest (3) Guido
UI work (8) Joan
Creating stories (8)
Newsfeed with friends stories (13) Angel
Settings page with a delete account (5) Tim
Finishing (4)
Logout button (2)
Translating (10)
Proper private account handling (1)
Total 54

## Slide 6: END